**Receipt Book System**

**EGMedia Software Development Life Cycle**

**1-Planning**

**2-Requirements Analysis**

**3-Design**

* **Interface Design**
* **Data Structure Design**

**4-Implementation/Coding**

**5-Testing**

**6-Implementation**

**7-Maintenance**

|  |  |  |  |
| --- | --- | --- | --- |
| **Receipt Book System** | | | |
| **Cycle** | **Hours Worked** | **Hours Projected** | **Status** |
| **1-Planning** | 5 | 5 | Worked |
| **2-Requirements/Analysis** | 5 | 5 | Worked |
| **3-Design** |  |  | Worked |
| * **Design** | 5 | 5 | Worked |
| * **Data** | 1 | 1 | Worked |
| **4-Coding** | 2.5+ | 60-70 | Working |
| **5-Testing** |  | 10 |  |
| **6-Implementation** |  | 5 |  |
| **7-Post** |  | 5 |  |
| **8-Video** |  | 5 |  |
| **7-Maintenance** |  |  |  |
|  |  |  |  |
|  |  |  |  |
| **Total** |  | 101-111 |  |

Started day: 14/18/2020

Finish Projected day: **2/14/2021**

Finished day: 01/xx/2020

Total days projected:

Total days worked: 60

Total Hours: 70+xx=

**Links:**

**User Management System With Admin Panel | PHP - OOP, PDO - MySQL, Ajax**

<https://www.youtube.com/watch?v=YEUlsqT0kCo&list=PL6u82dzQtlfso5EG5cHd3C56uB6IeZpxJ>

**Dynamically Add New Option in Select2 using Ajax with PHP**

<https://www.youtube.com/watch?v=1oY3dH8LV3w&t=2s>

<https://play.google.com/store/apps/details?id=com.hamsoftug.receiptbookandroid>

**TOPS Money/Rent Receipt Book, 2-Part, Carbonless, 11 x 5.25 Inches, 4 Receipts/Page, 200 Sets per Book (4161) – On Amazon**

**Receipt Book Templates**

<https://eforms.com/receipt/receipt-book/>

Very Important Note:

**Keep working**

* ~~Create database connection.~~
* ~~Create Database.~~
* **Password Validation.**
* **Register new user.**